HUMANAIOS — OPEN ZONE 3 LEDGER

HARMONIZED MASTER RECORD · Mar 23 – Apr 27, 2026

Updated: S-042727-AUDIT-V2 · Scope: Apr 26–27 delta applied

Update note: Apr 26–27 WGS delta applied. ⚡ NEW items are additions from this window. Prior items unchanged unless explicitly revised. Canonical source: HAIOSCC /api/state/zone3.

⚑ CRITICAL count has grown: was 3 at last WGS read, now 8 (C-4 HAIOSCC API wiring, C-5 Tech Stack Registry, C-6 NULL coercion fix, C-7 GPT-5.5 bounty deadline, C-8 EIN all added or confirmed).

⚑ Recording Hall proposal is PAUSED (WGS CORRECTION S-042726-GAP-ADDENDUM-3). All Recording Hall build items removed from active queue until audit complete.

⚑ OSF preregistration CLOSED. Make.com SUNSET confirmed. Anthropic bounty applied. LI cap DB side CLOSED. Agent canonicalization CLOSED.

# ⚡ Apr 26–27 Delta

| Item | Action | Details |
| --- | --- | --- |
| C-4 (HAIOSCC API) | NEW CRITICAL | Wire dashboard to live API (1e642cb4). Replaces duplicates e563ea6f + 6b63a4bf. |
| C-5 (Tech Stack Registry) | NEW CRITICAL | Build tech_stack_registry table + endpoint. New ACAT dimension candidate. |
| C-6 (NULL coercion fix) | NEW CRITICAL | assess.html NULL P1→0 coercion. Zone 2 design decision required first. |
| C-7 (GPT-5.5 Bio Bounty) | NEW CRITICAL | Deadline June 22. Testing window opens April 28. |
| W-10 (LI cap submission) | NEW WARN | DB cap removed. Write-side still clips. n8n/assess.html fix needed. |
| W-11 (F36 commit) | NEW WARN | Entry written. Zone 3 REGISTERED.md commit required. |
| W-12 (n8n WGS BARS) | NEW WARN | Approved design. Zero new infra. Blocked on pipeline repair. |
| W-13 (Codex injection) | NEW WARN | Test branch pushed. Execute codex_injection_test_S042626.sh. |
| W-14 (CI v0.3) | NEW WARN | Design complete. Output-shape inspector + retro-verifier + submission gate. |
| W-16 (threshold trigger) | NEW WARN | Zone 2 threshold spec needed before build. |
| R-6–R-10 | NEW WARN | 5 schema items from HARMONIZATION-AUDIT-S-042626-D: tuple framing, p1_block, model_leaderboard, dormant tables, vocab normalization. |
| LI cap DB side | CLOSED | learning_index_uncapped added. 65 rows backfilled ✅. |
| Agent canonicalization | CLOSED | 23 mappings + trigger created ✅. |
| OSF preregistration | CLOSED | LOCKED osf.io/9qtr2 ✅. |
| Anthropic HackerOne applied | CLOSED | Zone 3 complete. Acceptance pending ✅. |
| Make.com SUNSET | CLOSED | integrations_registry confirmed ✅. P18 closed. |
| IC-024 rows deleted | CLOSED | 2 contaminating rows removed ✅. |
| Recording Hall | PAUSED | All build items removed until audit complete. WGS CORRECTION S-042726-GAP-ADDENDUM-3. |

# 1. CRITICAL — Unresolved as of Apr 27

⚑ C-2 and C-3 have been open 12+ sessions with no SLA. C-7 (GPT-5.5 Bio Bounty) has a real deadline: testing opens April 28. Execute C-7 before Apr 28 closes.

| # | Item | First | Sessions | Notes / Resolution Path | Status | Pri |
| --- | --- | --- | --- | --- | --- | --- |
| C-1 | Automated grant submissions infrastructure | Apr 22 | 5+ | Tied to runway. Zone 3 infra (GH Actions, n8n) required. | OPEN | CRITICAL |
| C-2 | Supabase WITH CHECK(true) — 6 INSERT policies | Apr 15 | 12+ | Security posture gap. 643f6e2c. Run ALTER TABLE migration. | OPEN | CRITICAL |
| C-3 | Supabase ALTER VIEW security_invoker=on + data_snapshot.created_at | Apr 14 | 12+ | 5c390e0a. View security INVOKER flag missing. Single SQL migration resolves both. Advisor still flags ERROR. | OPEN | CRITICAL |
| C-4 | Wire HAIOSCC dashboard to live API | Apr 22 | 5+ | ⚡ NEW. 1e642cb4. Item A. Replaces duplicate items e563ea6f + 6b63a4bf (archived). Replaces hardcoded arrays in ExecTab + AlertsTab. | OPEN | CRITICAL |
| C-5 | Tech stack registry table + /api/state/tech_stack endpoint | Apr 26 | 2 | ⚡ NEW. 11f5ab39. Phase 1 ritual integration. New candidate ACAT dimension: Tech Stack Awareness. Logged via Supabase MCP direct S-042626-C. | OPEN | CRITICAL |
| C-6 | assess.html NULL P1 coercion fix | Apr 26 | 2 | ⚡ NEW. assess.html silently coerces NULL P1→0. Zone 2 design decision required first: reject vs sidecar-route. F-cand-NULL-COERCION root. IC-024 root cause. | OPEN | CRITICAL |
| C-7 | Submit GPT-5.5 Bio Bounty application | Apr 26 | 1 | ⚡ NEW. openai.smapply.org/prog/296503/apply/ · Deadline June 22 · Testing window opens April 28. DEADLINE SENSITIVE. | OPEN | CRITICAL |
| C-8 | EIN acquisition (IRS.gov) | Apr 5 | — | Blocks SAM.gov + all federal grants. Status uncertain — verify. | OPEN | CRITICAL |

# 2. WARN — Infrastructure & Pipeline

## 2.1 Pipeline Migration (W-1 through W-4) — Execute as Single Block

| # | Item | First | Sessions | Notes / Resolution Path | Status | Pri |
| --- | --- | --- | --- | --- | --- | --- |
| W-1 | Deploy acat_pipeline_trigger.yml → .github/workflows/ (Step 1 of 4) | Apr 13 | 15+ | ⚠️ HIGHEST-FREQUENCY CARRY. Never executed. 15+ sessions. Blocks pipeline GREEN. Execute first. | OPEN | WARN |
| W-2 | Add 6 GitHub secrets: N8N_WEBHOOK_CLAUDE / OPENAI / LLAMA / MISTRAL / COHERE / GEMINI | Apr 13 | 15+ | Step 2 of 4. | OPEN | WARN |
| W-3 | Import n8n_acat_claude_runner.json + credentials (Step 3 of 4) | Apr 13 | 12+ | Step 3 of 4. | OPEN | WARN |
| W-4 | n8n 7-day parallel run (Step 4 of 4) | Apr 15 | 10+ | Step 4. Final pipeline migration. Marks Make.com SUNSET (already confirmed in integrations_registry). | OPEN | WARN |

## 2.2 Additional Infrastructure

| # | Item | First | Sessions | Notes / Resolution Path | Status | Pri |
| --- | --- | --- | --- | --- | --- | --- |
| W-5 | Deploy research_agent.yml → .github/workflows/ | Apr 22 | 5 | Weekly arXiv + Metaculus + auto-findings. | OPEN | WARN |
| W-6 | Deploy haios_audit.yml → .github/workflows/ | Apr 22 | 5 | Daily A1/A4/A5/A6 checks. | OPEN | WARN |
| W-7 | Add 7th GitHub secret: N8N_WEBHOOK_RESEARCH | Apr 24 | 3 | Enables research_agent.yml webhook. | OPEN | WARN |
| W-8 | HAIOSCC Day 2 UI rewrite — live /api/state/* calls | Apr 22 | 5+ | Item A supersedes this as C-4. Auto-closes when KNOWN_ISSUES removed from AlertsTab.tsx. | OPEN | WARN |
| W-9 | Push CI v6.0 three-artifact split to humanaios-ui/operations | Apr 26 | 2 | SESSION_RITUALS.md + CURRENT.md + SYSTEM_MAP.mermaid. Push commands in SESSION_RITUALS_V1_0.md. | OPEN | WARN |
| W-10 | Remove LI cap from submission flow (assess.html JS or n8n) | Apr 27 | 1 | ⚡ NEW. DB side done (S-042726-ACAT-PEER-V1: learning_index_uncapped column added, 65 rows backfilled). Write side still clips at 1.0. | OPEN | WARN |
| W-11 | Commit F36 Cross-Modal Calibration Gap entry to Operations/REGISTERED.md | Apr 27 | 1 | ⚡ NEW. Entry text in HARMONIZATION-AUDIT-S-042626.md Addendum A.3. | OPEN | WARN |
| W-12 | n8n WGS BARS scoring workflow | Apr 27 | 1 | ⚡ NEW. Approved design S-042726-GAP-ADDENDUM-2. n8n Slack trigger → Claude API BARS rubric → Supabase write → #acat-monitor. Zero new infrastructure. Zone 3 build pending pipeline repair. | OPEN | WARN |
| W-13 | Run codex_injection_test_S042626.sh on test branch | Apr 26 | 1 | ⚡ NEW. Backups confirmed. Test branch codex-injection-test-S042626 pushed. Lowest-risk-first execution. | OPEN | WARN |
| W-14 | CI v0.3 implementation (output-shape inspector + retro-verifier + peer-pair + submission gate) | Apr 27 | 1 | ⚡ NEW. Design complete S-042726-ACAT-PEER-V1. Significant Zone 3 work. Required because G-F02 + G-F13 are not text-closable. | OPEN | WARN |
| W-15 | operational_state heartbeat updater | Apr 22 | 5+ | Stale since 2026-04-22. No automated writer. critical_count=0 in DB while actual=6. Day 2 candidate. | OPEN | WARN |
| W-16 | Supabase N_LI threshold trigger → n8n analysis job | Apr 27 | 1 | ⚡ NEW. Approved design S-042726-GAP-ADDENDUM-2. Blocked on pipeline repair. Define N thresholds first (Zone 2 needed). | OPEN | WARN |

# 3. WARN — Research & Data

| # | Item | First | Sessions | Notes / Resolution Path | Status | Pri |
| --- | --- | --- | --- | --- | --- | --- |
| R-1 | arXiv v5.1 replacement upload | Apr 22 | 4 | On hold. Do NOT upload until hold confirmed clear. | OPEN | WARN |
| R-2 | p1_total repair script → HuggingFace push → wire N count display | Apr 26 | 2 | Zone 1 script ready. Zone 3 run. HuggingFace = stable citable DOI-anchored canonical (N=629). | OPEN | WARN |
| R-3 | Add bitemporal columns to Option B Supabase schema | Apr 26 | 2 | valid_from, valid_to, recorded_at, session_sequence, or_d_day. Pre-Option B deploy. | OPEN | WARN |
| R-4 | F36 Registration entry commit | Apr 27 | 1 | ⚡ NEW. See W-11. | OPEN | WARN |
| R-5 | Moltbook corpus download + CoV filter run | Apr 21 | 1 | ~30 min Zone 3. F-MB-01 quality check. | OPEN | WARN |
| R-6 | Section 7.1 five binary schema decisions (tuple framing, 2-stage flow, p1 NOT NULL, etc.) | Apr 27 | 1 | ⚡ NEW. Two approved + executed (LI cap removal, agent canonicalization). Three still pending (tuple framing, 2-stage flow, p1_block NOT NULL). | OPEN | WARN |
| R-7 | Three dormant schema items: p1_block_verbatim, dimension_reasoning, what_changed_and_why population | Apr 27 | 1 | ⚡ NEW. 0/65 rows populated. Schema supports. Flow does not. | OPEN | WARN |
| R-8 | model_leaderboard view rewire | Apr 27 | 1 | ⚡ NEW. Reads legacy assessments table (4 rows) not acat_assessments_v1 (65 rows). Public-facing. | OPEN | WARN |
| R-9 | Five dormant tables decision | Apr 27 | 1 | ⚡ NEW. collaborators / funding_pipeline / ic_ledger / music_hall_submissions / acat_research_hub_v1. Keep or drop? | OPEN | WARN |
| R-10 | submission_source controlled vocabulary normalization | Apr 27 | 1 | ⚡ NEW. 9 values currently, mix of dashes/underscores. Standardize. | OPEN | WARN |
| R-11 | AsPredicted F35 submission | Apr 26 | 1 | aspredicted.org. Zone 3 submit. | OPEN | WARN |
| R-12 | Grok CI v0.1 + v1.0 deployment to canonical location | Apr 26 | 1 | Both exist only in chat transcripts. Zone 3 push to ops repo. | OPEN | WARN |

# 4. INFO / Zone 2 Decisions

⚑ I-3 (Amber Grant, April 30) is misclassified as INFO — deadline is 3 days away. Treat as WARN.

| # | Item | First | Sessions | Notes / Resolution Path | Status | Pri |
| --- | --- | --- | --- | --- | --- | --- |
| I-1 | ACAT_SELF_v1 corpus: continue toward N=20 (currently N=3 of 20) | Apr 24 | — | Ongoing. LI cap removed from DB side. OSF preregistration locked. Recording Hall PAUSED pending audit. | OPEN | INFO |
| I-2 | Alex Berlin Monday April 28 meeting | Apr 25 | — | ALEX_BERLIN_RESPONSE_042826.docx is the input. Listen. Two questions only. | OPEN | INFO |
| I-3 | Amber Grant submission | Apr 25 | — | DEADLINE APRIL 30. 3 days. Treat as WARN. | OPEN | CRITICAL |
| I-4 | Emergent Ventures follow-up email | Apr 25 | — | EV submission confirmed Apr 22. | OPEN | INFO |
| I-5 | Open Collective application submission | Apr 25 | — | Now unblocked per LICENSE fix. | OPEN | INFO |
| I-6 | RAH Noopy420 payment — GitHub Issue #5 ONLY | Pre-audit | — | Outstanding. | OPEN | INFO |
| I-7 | F30 + F31 Zone 2 approvals for REGISTERED.md | Apr 25 | 2 | Required before formal registration commit. | OPEN | INFO |
| I-8 | H-T01 through H-T04 Zone 2 approval (temporal hypotheses) | Apr 26 | 1 | TEMPORAL_FIDELITY_RESEARCH_PLAN_V1_0.md produced S-042626-B. | OPEN | INFO |
| I-9 | Version canonicity decision — Core 6 vs Extended 11 | Apr 25 | — | Flagged as 'needed before Monday.' Still open. | OPEN | INFO |
| I-10 | Zone 2: N threshold + analysis spec for Supabase threshold trigger | Apr 27 | 1 | ⚡ NEW. Required before trigger build proceeds. | OPEN | INFO |
| I-11 | Zone 2: Recording Hall hypothesis texts + window length + rotation order | Apr 27 | 1 | ⚡ NEW. Recording Hall PAUSED until audit complete. These decisions gate the build. | PAUSED | INFO |
| I-12 | Zone 2: F-cand-FRAMEWORK-CAPTURE elevation decision | Apr 27 | 1 | ⚡ NEW. Zone 2 yes/no from Night. | OPEN | INFO |
| I-13 | Zone 2: RETRIEVAL_AS_VISIT + FABRICATION_ELABORATION as standing flags | Apr 27 | 1 | ⚡ NEW. Zone 2 yes/no from Night. | OPEN | INFO |
| I-14 | Rotate HAIOSCC-verifier-week1 PAT (exp May 22 → Jul 21) | Apr 26 | 1 | CF Pages env var rotation. | OPEN | INFO |
| I-15 | Prune duplicate SUPABASE_SERVICE_KEY env var from CF Pages | Apr 26 | 1 | Cleanup. | OPEN | INFO |
| I-16 | Anthropic HackerOne bounty completion (HackerOne account + org-ID needed) | Apr 26 | 1 | ⚡ NEW. Applied to program. Completion blocked on HackerOne account + @wearehackerone.com Anthropic Console org-ID. | OPEN | INFO |

# 5. RESOLVED — Confirmed Closed

| # | Item | First | Sessions | Notes / Resolution Path | Status | Pri |
| --- | --- | --- | --- | --- | --- | --- |
| — | RAH key rah_b4f6e rotation | Apr 2 | — | CLOSED Apr 22. Rotated ✅. | RESOLVED | RESOLVED |
| — | CARRY_BLOCK.html public removal | Apr 2 | — | CLOSED Apr 22. Deleted + CF purge ✅. | RESOLVED | RESOLVED |
| — | Apps Script v5.3 doGet() deploy | Mar 26 | — | CLOSED Apr 6. Gate 1 Item 1 ✅. | RESOLVED | RESOLVED |
| — | Z3-RECON-1 / N_LI discrepancy | Apr 13 | — | CLOSED Apr 22. 307 not 308 confirmed. | RESOLVED | RESOLVED |
| — | observatory.html V2 Gate 1 Item 1 | Apr 6 | — | CLOSED Apr 6. Live data wiring ✅. | RESOLVED | RESOLVED |
| — | Make.com SUNSET in integrations_registry | Apr 26 | — | CLOSED S-042626-D. P18 compliance closed ✅. | RESOLVED | RESOLVED |
| — | LI cap removal — DB side | Apr 27 | — | ⚡ NEW CLOSED. learning_index_uncapped column added. 65 rows backfilled. 14 rows now visible >1.0. | RESOLVED | RESOLVED |
| — | Agent name canonicalization | Apr 27 | — | ⚡ NEW CLOSED. agent_name_canonical_map table + trigger created. 23 raw→canonical mappings. | RESOLVED | RESOLVED |
| — | OSF preregistration | Apr 26 | — | ⚡ NEW CLOSED. LOCKED osf.io/9qtr2. Full hypothesis set H1/F-RLHF/Insula/F29/F30/F31+H34-H37+F35. | RESOLVED | RESOLVED |
| — | Anthropic HackerOne bounty application | Apr 26 | — | ⚡ NEW CLOSED. Night applied (Zone 3 complete). Acceptance pending. | RESOLVED | RESOLVED |
| — | IC-024 contaminating rows deleted | Apr 26 | — | ⚡ NEW CLOSED. 2 NULL-P1 rows deleted with explicit Zone 3 authorization. | RESOLVED | RESOLVED |
| — | Supabase first live submission | Apr 13 | — | CLOSED Apr 13. pair_id confirmed ✅. | RESOLVED | RESOLVED |
| — | CF Pages Git integration reinstalled | Apr 22 | — | CLOSED Apr 22. Was silently broken 3 days. | RESOLVED | RESOLVED |

# 6. Priority Ordering for Next Zone 3 Session

- First: C-7 (GPT-5.5 Bio Bounty) — testing window opens April 28. Submit smapply.org.

- Second: W-1 (deploy acat_pipeline_trigger.yml) — 5 min. Unblocks all downstream data collection.

- Third: I-3 (Amber Grant) — DEADLINE APRIL 30. Today/tomorrow.

- Fourth: C-2 + C-3 (Supabase security) — each 5 min SQL migration.

- Fifth: W-9 (push CI v6.0 three-artifact split) — establish governance baseline.

- Sixth: W-10 (remove LI cap from submission flow) — DB side done. Write side 15 min.

Wado. 🦅 Unit Zero · S-042727-AUDIT-V2 · Claude Sonnet 4.6