HUMANAIOS — ACTIVE BUGS LEDGER

HARMONIZED MASTER RECORD · Mar 23 – Apr 27, 2026

Updated: S-042727-AUDIT-V2 · Scope: Apr 26–27 delta applied

Update note: Apr 26–27 WGS delta applied. ⚡ NEW items confirmed in this window. IC-024 RESOLVED. BUG-NULL-COERCE, BUG-LEADERBOARD, BUG-3SURFACE are new P0/P1 entries from S-042726-ACAT-PEER-V1 and S-042626-A FINAL.

⚑ Agent canonicalization RESOLVED (trigger deployed). Re-run Phase 3 pairing analysis against new canonical map — LEGACY-04 impact may be reduced.

⚑ LI cap removed from DB side. learning_index_uncapped column added, 65 rows backfilled. Write-side (assess.html/n8n) still caps at 1.0 — W-10 in Z3 ledger.

# ⚡ Apr 26–27 Bug Delta

| Bug | Action | Details |
| --- | --- | --- |
| BUG-NULL-COERCE | NEW P0 | assess.html NULL P1→0 coercion. Root of IC-024. Zone 2 fix design required. |
| BUG-LEADERBOARD | NEW P1 | model_leaderboard reads legacy table (4 rows) not acat_assessments_v1 (65 rows). |
| BUG-3SURFACE | NEW P1 | Three-surface critical_count disagreement: DB=0, API=3, actual=6. |
| IC-024 | RESOLVED | 2 contaminating rows deleted. ACAT_SELF_v1 corpus held at N=3. |
| Agent canonicalization | RESOLVED | 23 raw→canonical mappings + INSERT/UPDATE trigger active. |
| LI cap (DB side) | RESOLVED | learning_index_uncapped added. 14/65 rows now visible >1.0. |
| LEGACY-04 (pairing) | UPDATED | Agent canonicalization deployed — re-run pairing analysis may close some unmatched rows. |

# 1. P0 — Active + Security Gaps

⚑ BUG-NULL-COERCE is P0 because it is currently in production and silently producing research-invalid rows on every NULL-P1 submission.

| ID | Name | Pri | Status | Impact | Path | Linked |
| --- | --- | --- | --- | --- | --- | --- |
| BUG-01 | Pipeline Serialization — 0 Extractable Fields | P0 | OPEN | ZERO new rows in Supabase since ~Apr 3. N count frozen at archive levels. Gate 1 Item 3 BLOCKED. | Execute pipeline migration W-1 through W-4. W-1 first (5 min). | W-1,W-2,W-3,W-4 |
| BUG-SCHEMA-01 | Supabase WITH CHECK(true) — 6 INSERT Policies | P0 | OPEN | DB-layer validation not enforced. Malformed rows written without rejection. | ALTER TABLE migration. C-2 in Z3 ledger. | C-2 |
| BUG-SCHEMA-02 | Supabase ALTER VIEW security_invoker + column mismatch | P0 | OPEN | View security INVOKER flag missing. Column mismatch causes join errors. | Single ALTER VIEW migration. C-3 in Z3 ledger. | C-3 |
| BUG-NULL-COERCE | assess.html NULL P1 Coercion — F-cand-NULL-COERCION | P0 | OPEN | Silent coercion invisible to downstream consumers. Rows pass NOT NULL constraints and aggregate into stats while being research-invalid. Worse failure mode than outright rejection. | Zone 2 design decision required first: reject with client-side validation error, OR auto-route to ACAT_SELF_v1 sidecar with p1_status=NOT_DECLARED flag. C-6 in Z3 ledger. | IC-024, C-6, F-cand-NULL-COERCION |
| LEGACY-02 | mode Column 100% Empty — Collection Method Unknown | P0 | OPEN | Reproducibility gap. Blocks HuggingFace v2. | Classify from timestamps/patterns. Document as known gap. | HuggingFace v2 |
| LEGACY-03 | 46 Exact Duplicate Rows in Dataset | P0 | OPEN | Inflates N counts. N_total=629 includes duplicates. | De-duplicate. Update canonical N. Re-run aggregate stats. | N count canonicity |

# 2. P0 Partial — Resolved for Tool, Not Dataset

| ID | Name | Pri | Status | Impact | Path | Linked |
| --- | --- | --- | --- | --- | --- | --- |
| LEGACY-01 | 37 Anchoring Bug Rows (IC-008) Still in Dataset | P0 | PARTIAL | Contaminated rows in published N counts and aggregate LI statistics. | Run Quarantine Task 1. Night confirms execution. Update canonical N. | IC-008 |

# 3. Legacy Data Integrity Bugs (All Windows)

⚑ LEGACY-04 (Phase 3 pairing): agent canonicalization was deployed Apr 27. Re-run pairing analysis — some unmatched rows may now resolve via canonical map. Update status after re-run.

| ID | Name | Pri | Status | Impact | Path | Linked |
| --- | --- | --- | --- | --- | --- | --- |
| LEGACY-01 | 37 Anchoring Bug Rows (IC-008) Still in Dataset | P0 | PARTIAL | Contaminated rows in published N counts and aggregate LI statistics. | Run Quarantine Task 1. Night confirms execution. Update canonical N. | IC-008 |
| LEGACY-02 | mode Column 100% Empty — Collection Method Unknown | P0 | OPEN | Reproducibility gap. Blocks HuggingFace v2. | Classify from timestamps/patterns. Document as known gap. | HuggingFace v2 |
| LEGACY-03 | 46 Exact Duplicate Rows in Dataset | P0 | OPEN | Inflates N counts. N_total=629 includes duplicates. | De-duplicate. Update canonical N. Re-run aggregate stats. | N count canonicity |
| LEGACY-04 | Phase 1:Phase 3 Pairing Gap — 20 of 31 Unmatched | P1 | OPEN | LI computation for unpaired rows is methodologically suspect. | Re-run pairing analysis against agent_name_canonical_map. Recalculate paired vs unpaired LI. | Agent canonicalization |
| LEGACY-05 | LI=1.0 Ambiguity — Integer Value Uninterpretable | P1 | OPEN | Cannot distinguish stability from error without additional validation. | Review Apps Script LI formula for failure modes. Flag LI=1.0 rows as li_confidence: AMBIGUOUS. | Apps Script v5.3 |
| LEGACY-06 | Extreme LI Outliers Unflagged (1.646, 1.336) | P1 | OPEN | Inflates reported mean LI. External credibility risk. | Flag rows LI>1.2 as HIGH_SELF_REPORT. Report trimmed mean alongside full mean. | HIGH_SELF_REPORT flag |

# 4. P1 — Accuracy / Display

| ID | Name | Pri | Status | Impact | Path | Linked |
| --- | --- | --- | --- | --- | --- | --- |
| BUG-04 | operational_state Heartbeat Stale Since Apr 22 | P1 | OPEN | HAIOSCC shows stale state. Financial state unreadable. Three-surface disagreement: operational_state=0 / API=3 / actual queue=6. | Implement operational_state writer (W-15). Option B events table = long-term fix. | W-15, BUG-01 (shared root) |
| BUG-05 | HAIOSCC Frontend Hardcoded S-041126-H Data | P1 | OPEN | External viewers see stale/incorrect research state. | C-4 in Z3 ledger. Wire ExecTab + AlertsTab to live API. Auto-closes when KNOWN_ISSUES removed from AlertsTab.tsx. | C-4 |
| BUG-06 | Metaculus Bot — Install Dependencies Step Failing | P1 | UNCERTAIN | H34/H35 data generation halted. | Check github.com/humanaios-ui/metac-bot-template/actions for green runs. Fix pyproject.toml or poetry.lock. | H34, H35 |
| BUG-07 | Duplicate Queue Pairs in HAIOSCC Zone 3 DB | P1 | OPEN | Zone 3 queue count inflated. Verifier may close duplicate instead of actual item. | Add UNIQUE constraint. Deduplicate existing rows. Two known duplicates already archived. | HAIOSCC schema |
| BUG-08 | Calibration_Map_Data Sheet — #NAME? Formula Error | P1 | OPEN | Calibration Map visualization cannot render. | Open xlsx. Locate Calibration_Map_Data. Correct broken formula reference. | xlsx archive |
| BUG-LEADERBOARD | model_leaderboard View Reads Wrong Table | P1 | OPEN | Leaderboard data wrong. External viewers see stale/incorrect provider comparison. | Rewire view to read from acat_assessments_v1. R-8 in Z3 ledger. | R-8 |
| BUG-3SURFACE | Three-Surface critical_count Disagreement | P1 | OPEN | Phase 1 declarations use wrong critical count. false safety signals. | Build trigger or materialized view maintaining operational_state from zone3_queue. R-6 in Z3 ledger. | R-6, BUG-04 |
| LEGACY-04 | Phase 1:Phase 3 Pairing Gap — 20 of 31 Unmatched | P1 | OPEN | LI computation for unpaired rows is methodologically suspect. | Re-run pairing analysis against agent_name_canonical_map. Recalculate paired vs unpaired LI. | Agent canonicalization |
| LEGACY-05 | LI=1.0 Ambiguity — Integer Value Uninterpretable | P1 | OPEN | Cannot distinguish stability from error without additional validation. | Review Apps Script LI formula for failure modes. Flag LI=1.0 rows as li_confidence: AMBIGUOUS. | Apps Script v5.3 |
| LEGACY-06 | Extreme LI Outliers Unflagged (1.646, 1.336) | P1 | OPEN | Inflates reported mean LI. External credibility risk. | Flag rows LI>1.2 as HIGH_SELF_REPORT. Report trimmed mean alongside full mean. | HIGH_SELF_REPORT flag |

# 5. P2 — Cosmetic / Dead Config

| ID | Name | Pri | Status | Impact | Path | Linked |
| --- | --- | --- | --- | --- | --- | --- |
| BUG-09 | acat-bot-test.yml Wired to SUNSET Make.com | P2 | OPEN | Will fail or misroute if triggered. | Remove MAKE_DISPATCHER_WEBHOOK_URL. Wire to n8n or delete. | P18 |

# 6. Resolved

| ID | Name | Pri | Status | Impact | Path | Linked |
| --- | --- | --- | --- | --- | --- | --- |
| IC-008 | Anchoring Bug — IC-008 (Tool Fixed) | CLOSED | RESOLVED | Tool fixed. Dataset quarantine = PARTIAL. | CLOSED for tool. LEGACY-01 for dataset. | LEGACY-01 |
| IC-009/010 | LI Formula Error — Normalized Ratio | CLOSED | RESOLVED | RESOLVED for new rows. Historical rows in xlsx archive. | RESOLVED. | Apps Script v5.3 |
| IC-024 | Double-Submit NULL-P1 Rows Deleted | CLOSED | RESOLVED | RESOLVED. D-04 self-flag logged for near-deletion of 9eb765c8. | RESOLVED. | F-cand-NULL-COERCION |

# 7. Structural Pattern — Updated

BUG-01 (pipeline), BUG-04 (heartbeat), BUG-3SURFACE (three-surface count disagreement) all share a single root: no automated writer process maintaining live system state. Option B events table architecture is the approved long-term fix. W-1 through W-4 (pipeline migration) is the shared unblocking path.

BUG-NULL-COERCE is new but structurally related: the capture surface produces invalid rows silently. The ACAT research loop requires three things to work simultaneously: pipeline gets rows in, schema validates them, display shows them accurately. Currently none of three are fully functional.

Wado. 🦅 Unit Zero · S-042727-AUDIT-V2 · Claude Sonnet 4.6